BankAssist Bank Customer Service Chatbot NLP + Streamlit + Statement Generation System

| Course | AASD 4010 — Deep Learning I |
| --- | --- |
| Program | George Brown College — School of Computer Technology |
| Option | Option 2: LLM / Chatbot / Agent Solution |
| Version | Project Brief v2.0 — Customer Chatbot Pivot |
| Date | May 2026 |

Project Team

| Name | Student ID | Role / Workstream |
| --- | --- | --- |
| [Name] | [ID] | PM · Streamlit UI · Router · Integration (Solo) |
| [Name] | [ID] | BERT Intent Classifier (Pair A) |
| [Name] | [ID] | Entity Extractor · Model Evaluation (Pair A) |
| [Name] | [ID] | T5 Text-to-SQL · Transaction Query Engine (Pair B) |
| [Name] | [ID] | Transaction DB · Statement Generator · CSV Export (Pair B) |
| [Name] | [ID] | Synthetic Data · EDA · Report (Solo) |

v2 Pivot Note: This is version 2.0 of the project brief. The persona has changed from a bank investment advisory officer (v1) to a bank customer service chatbot. All datasets, models, and the Streamlit UI have been updated accordingly.

# Table of Contents

# 1. Executive Summary

BankAssist is a customer-facing conversational chatbot built for a retail bank. Customers interact with the bot through a Streamlit web interface to authenticate their identity, request account statements for a chosen date range, and download transaction history as a CSV file.

Core Value Proposition: A customer types "Can I get my statement from January to March 2024?" — the bot understands the request in natural language, queries the transaction history, and returns a downloadable CSV statement — all within a single chat interface. No branch visit, no PDF form, no phone queue.

The system is built entirely in Python and uses two fine-tuned deep learning models (BERT for intent classification and T5 for Text-to-SQL) to drive the natural language understanding layer. A Streamlit front end provides a live, demonstrable interface suitable for the class presentation.

# 2. Problem Statement & Background

## 2.1 The Problem

Bank customers frequently need to retrieve their transaction history or account statements for tax preparation, expense tracking, or dispute resolution. Current self-service channels require navigating multiple menus in a banking app or website. A conversational interface reduces this friction to a single natural-language request.

The core question this project answers: Can a bank customer authenticate securely, ask for a statement in plain English, and receive a downloadable CSV — all through a single conversational chatbot powered by fine-tuned NLP models?

## 2.2 User Persona

Primary user: a retail bank customer accessing the chatbot through a web browser. The customer needs to:

- Request a statement of account for a specific date range in natural language ("last 3 months", "January to March 2024", "since January 1st").

- Download the filtered transaction list as a CSV file directly from the chat window.

- Ask follow-up questions about specific transactions, merchants, or spending categories.

## 2.3 Scope & Boundaries

This is a prototype. The system operates against a pre-built synthetic transaction database. There is no authentication module — the chatbot is accessed directly and scoped to a single demo customer_id for the prototype. The chatbot does not execute financial transactions, transfers, or payments.

Important Note on DL Components: CSV export and statement generation are application-layer features. The deep learning deliverables that satisfy the rubric are: (1) fine-tuned BERT intent classifier (4 classes), (2) fine-tuned T5 Text-to-SQL model, (3) FAISS RAG retrieval for the HELP branch. These are the components evaluated on loss curves, F1, confusion matrix, Exact Match accuracy, and Precision@3.

# 3. System Architecture

## 3.1 Pipeline Overview

Each customer message passes through six layers before a response is returned:

| Layer | Component | Description |
| --- | --- | --- |
| Streamlit UI | Chat Interface | st.chat_message, st.chat_input, st.download_button, st.sidebar. Maintains session state: conversation history, current customer_id, active query context. |
| NLP Layer | Intent Classifier + Entity Extractor | Fine-tuned BERT classifies intent (4 classes); spaCy / regex NER extracts date ranges, merchant names, and transaction category filters from natural language. |
| Router | Query Router | GENERATE_STATEMENT -> statement engine ¦ QUERY_TRANSACTIONS -> Text-to-SQL ¦ HELP -> RAG ¦ DOWNLOAD_CSV -> CSV file writer. |
| Data Layer | Transaction DB + Text-to-SQL + RAG | SQLite transaction history queried via fine-tuned T5 (Text-to-SQL). RAG store (FAISS) for FAQ / help queries. |
| Output Layer | Chat Response + CSV Download | Formatted text response in Streamlit chat. For statement requests: pandas DataFrame filtered by date range -> CSV -> st.download_button for customer download. |

## 3.2 Statement Generation Flow

When the GENERATE_STATEMENT or DOWNLOAD_CSV intent is detected, the entity extractor parses the date range from the natural language input. The statement generator runs:

- SQL: SELECT * FROM transactions WHERE account_number = ? AND date BETWEEN ? AND ? ORDER BY date

- Result: pandas DataFrame returned as a formatted statement.

- Output: st.download_button with filename "statement_{account}_{start}_{end}.csv".

## 3.3 Sample Interactions

Customer: "Can you give me my statement from January to March 2024?"

BankAssist: I found 47 transactions between 2024-01-01 and 2024-03-31. Closing balance: $4,218.90. [Download statement_2024-01-01_2024-03-31.csv]

Customer: "Show me all grocery purchases over $100 last month."

BankAssist: Generated SQL: SELECT * FROM transactions WHERE category = 'Groceries' AND amount > 100 AND date >= '2024-04-01'... Found 4 transactions totalling $512.30.

Customer: "What is the daily ATM withdrawal limit?"

BankAssist (RAG): Based on our policy: the standard daily ATM withdrawal limit is $500. This can be increased to $1,000 by calling customer service or visiting a branch with valid identification.

# 4. Datasets

| Dataset | Source | Priority | Purpose |
| --- | --- | --- | --- |
| synthetic_transactions.db | Generate (Python) | Required | Transaction history: txn_id, customer_id, date, merchant, category (Groceries / Dining / Shopping / Transport / Utilities / Healthcare / Entertainment / Transfers), amount, is_credit, balance. 20,000+ rows, 500 customers, 3 years. Powers the Text-to-SQL engine and statement generator. |
| intent_classification_v2.csv | Generate (Python) | Required | 600 labelled natural language customer queries across 4 balanced intent classes: GENERATE_STATEMENT, QUERY_TRANSACTIONS, HELP, DOWNLOAD_CSV (150 each). Used to fine-tune the BERT intent classifier. |
| text_to_sql_transactions.csv | Generate (Python) | Required | 70+ NL->SQL pairs targeting synthetic_transactions.db. Covers date-range filters, category aggregations, merchant lookups, and balance queries. Supplemented with Spider finance subset for broader SQL coverage. |
| Spider (finance subset) | HuggingFace Hub | Recommended | Finance-adjacent schemas from Yale NLP Spider dataset to supplement T5 fine-tuning. Improves GROUP BY, JOIN, and aggregation query coverage. |
| rag_faq_docs/ | Generate (Python) | Required | 30 synthetic bank FAQ and policy documents (~200 words each) covering account management, fees, credit, loans, and online banking. Chunked and indexed in FAISS for RAG retrieval on HELP intent. |

All datasets are generated synthetically using Python and saved to the /data folder before any model training begins. No live banking APIs or third-party data services are used at any point in the project.

# 5. Deep Learning Models

## 5.1 Model 1 — BERT Intent Classifier

A pre-trained bert-base-uncased model is fine-tuned on 600 labelled customer queries (intent_classification_v2.csv). Four intent classes (150 samples each):

- GENERATE_STATEMENT — customer requests a statement or account history for a date range.

- QUERY_TRANSACTIONS — customer asks about specific transactions, merchants, or categories.

- HELP — customer asks a general or procedural banking question.

- DOWNLOAD_CSV — customer explicitly requests a file download or CSV export.

Training: 80/20 split. AdamW optimiser, learning rate 2e-5, linear warmup, 3 epochs, batch size 16. Evaluation: accuracy, macro F1, confusion matrix. Benchmark: zero-shot classification using a prompted LLM vs fine-tuned BERT.

## 5.2 Model 2 — T5 Text-to-SQL

A t5-small model fine-tuned on the 200-pair transaction SQL dataset augmented with the Spider finance subset. Translates natural language filters into SQL queries against synthetic_transactions.db.

Example: "Show me all debit transactions over $200 in March 2024" -> SELECT * FROM transactions WHERE account_number = ? AND type = "debit" AND amount > 200 AND date BETWEEN "2024-03-01" AND "2024-03-31"

Evaluation: Exact Match % (generated SQL matches reference), Execution Accuracy % (SQL runs without error and returns non-empty result), F1 on token overlap. Benchmark: zero-shot GPT prompt vs fine-tuned T5.

## 5.3 Optional — Anomaly Detector (Stretch Goal)

An LSTM Autoencoder trained on normal transaction sequences can be added to flag unusual activity in a requested statement. This adds a third trained DL model, covers time-series architecture, and is a natural banking feature. Recommended if the team completes core integration by Day 5.

# 6. EDA Plan

### Transaction History

- Monthly transaction volume (bar chart) — identify seasonal patterns.

- Spending by category (pie chart) — groceries, utilities, salary, transfer, entertainment.

- Debit vs credit ratio per account type.

- Transaction amount distribution — histogram, outlier identification.

- Running balance over time per synthetic customer (line chart).

### Customer Profiles

- Account type distribution (checking vs savings vs business).

- Balance histogram across all customers.

- Geographic distribution by ZIP code prefix.

### Intent Dataset

- Class balance across 4 intent labels (150 each — uniform by design).

- Query length distribution (word count histogram).

- Date entity coverage — what % of GENERATE_STATEMENT samples contain a parseable date range.

# 7. Team Workstreams & Responsibilities

| Workstream | Responsibilities |
| --- | --- |
| PM · Streamlit · Router (Solo) | Project Manager. Builds the Streamlit app (app.py): chat interface, session state management, intent routing logic. Wires BERT output to the correct handler (statement engine, Text-to-SQL, RAG, CSV export). Owns end-to-end integration by Day 5. Coordinates standups and GitHub board. Leads the live demo on Day 9. |
| BERT Intent Classifier (Pair A) | Fine-tune bert-base-uncased on the 600-sample intent dataset (intent_classification_v2.csv). Four classes: GENERATE_STATEMENT, QUERY_TRANSACTIONS, HELP, DOWNLOAD_CSV. Deliver: training notebook, loss curve, accuracy + macro F1, confusion matrix. Integrate classifier output with the router by Day 5. |
| Entity Extractor + Model Eval (Pair A) | Build the NER layer to extract date ranges ("last month", "January 2024 to March 2024"), account references, and transaction category filters from free-text using spaCy or regex. Own model evaluation across all trained models — produce unified metrics tables for the report. |
| T5 Text-to-SQL (Pair B) | Fine-tune t5-small on the 200-pair transaction SQL dataset + Spider finance subset. Evaluate Exact Match % and Execution Accuracy %. Benchmark zero-shot LLM prompt vs fine-tuned T5. Integrate generated SQL with the SQLite executor by Day 5. |
| Transaction DB + Statement Generator + CSV (Pair B) | Own synthetic_transactions.db (built by Solo). Write the SQL execution layer with error handling. Build the statement generator: filter transactions by date range and customer_id, produce a formatted pandas DataFrame, export as CSV for st.download_button. |
| Synthetic Data + EDA + RAG + Report (Solo) | Generate synthetic_transactions.db, intent_classification_v2.csv, text_to_sql_transactions.csv, and rag_faq_docs/ using Python. Produce EDA notebooks: transaction category breakdown, monthly volume, amount distribution, intent label balance. Build FAISS RAG index. Lead report writing. Compile final submission zip on Day 10. |

Integration Contract (Day 5 target): The router receives: (intent: str, entities: dict, account_id: str ¦ None). Each branch returns: (response_text: str, dataframe: pd.DataFrame ¦ None). The PM owns this interface. No branch can change it after Day 3 without a team agreement.

# 8. Rubric Alignment

| Rubric Criterion | How v2 Addresses It | Target Grade |
| --- | --- | --- |
| Comprehensive Project Design | Customer chatbot with NLP intent routing (4 classes), Text-to-SQL transaction querying, statement generation with CSV download, FAISS RAG help branch, and Streamlit UI. Multi-component, real-world product. Group roles documented precisely. | Excellent |
| Training Requirement | Two fine-tuned models with full training loops: (1) BERT intent classifier on 600-sample 4-class dataset, (2) T5-small Text-to-SQL on 70+ NL-SQL pairs + Spider finance subset. Loss curves, validation metrics, and benchmarks included. | Excellent |
| EDA | Three notebooks: (1) transaction patterns — category breakdown, monthly volume, balance distribution, debit/credit ratio; (2) customer profile distribution — account types, balance histogram; (3) intent label balance and query length distribution. | Excellent |
| Model Evaluation | BERT: accuracy, macro F1, confusion matrix per class. T5: Exact Match %, Execution Accuracy %. RAG: retrieval Precision@3 on held-out FAQ questions. Statement generator: verified output vs ground-truth date-filtered rows. | Excellent |
| Real-World Relevance | Bank customer service chatbots are a live industry product (TD, RBC, HSBC all operate similar systems). Secure auth + statement download is a concrete, defensible use case directly presentable to a non-technical audience. | Excellent |
| Report Quality | All required sections covered. Contribution table at opening. Streamlit demo screenshots integrated. Reflection on what would be done differently — e.g. rate limiting, real authentication, production DB. | Excellent |

# 9. Project Timeline

| Day | Focus | Activities & Deliverables (4-6 hrs) |
| --- | --- | --- |
| Day 1 | Kickoff | All members. Clone repo, set up venv + requirements.txt. PM scaffolds folder structure with Claude Code. Solo runs generate_data_v2.py — produce synthetic_transactions.db, intent_classification_v2.csv, text_to_sql_transactions.csv, and rag_faq_docs/. Pair A verifies intent CSV (4 balanced classes). Pair B tests SQLite connection. GitHub Project board created. |
| Day 2 | Parallel Build | Pair A: BERT tokeniser check, label review, start fine-tuning pipeline. Pair B: design transaction DB schema, write 10 manual SQL queries. Solo: run EDA on transaction categories and intent label balance. PM: Streamlit skeleton (st.chat_message, st.chat_input, st.session_state scaffolding, hardcoded echo response). |
| Day 3 | First Training | Pair A: first BERT training run (3 epochs), log baseline F1. Pair B: first T5 run on transaction SQL pairs, test Exact Match. Solo: EDA notebook in progress; begin FAISS RAG index build. PM: stub out intent router (if/elif per BERT output class); wire to placeholder handlers. |
| Day 4 | Iterate + Improve | All models get a second pass. Pair A: full 600-sample BERT, tune learning rate. Pair B: augment with Spider finance subset. Solo: EDA notebooks near complete; begin report sections; build FAISS index with all 30 FAQ docs. PM: statement generator — pandas date-range filter -> CSV bytes -> st.download_button. Claude Code: auto-generate eval scripts. |
| Day 5 | Integration Day | PM merges all branches. End-to-end smoke test: 10 customer queries covering all 4 intent classes through the Streamlit UI. Target: NLP routing + statement download + RAG help all work without errors before Day 6. Each member fixes their own blockers by EOD. |
| Day 6 | Polish + Edge Cases | Pair A: handle low-confidence intent predictions; add confidence score display in UI. Pair B: SQL error recovery (re-prompt on syntax error), date parsing edge cases. Solo: finish EDA, write report Dataset + Model sections. PM: 30-query stress test; CSV filename includes customer_id + date range. |
| Day 7 | Demo Build | Full 20+ query walkthrough in Streamlit. Fix top 5 failure cases. Report draft complete (all sections except Results). Slide deck skeleton ready. Cursor used to clean code: docstrings, type hints, remove debug prints. Confirm all notebooks run top-to-bottom without errors. |
| Day 8 | Report + Rehearsal | Report writing sprint — all members contribute sections. PM compiles into final template. First full 15-minute rehearsal (timed). Verify CSV download works on a fresh browser session. Contribution table filled in precisely. No new features after this point. |
| Day 9 | PRESENTATION | Live class presentation — 15 min + 5 min Q&A. Live demo in Streamlit: (1) customer asks for statement Jan-Mar 2024 in plain English, (2) bot routes via BERT, (3) statement generated and CSV downloaded. PM presents architecture; each member presents their model results. Do not change code after this session. |
| Day 10 | Final Submission | Final polish only. Run all notebooks top-to-bottom. Verify all paths are relative. Solo compiles zip: /data + /notebooks + /models + /rag + /app.py + /report + /slides. PM checks against rubric checklist. Submit on Blackboard by EOD. |

# 10. Technology Stack

The entire project is implemented in Python. The Streamlit file (app.py) contains both the front-end interface and the model inference calls.

## 10.1 Core ML & NLP

- torch — PyTorch for model training.

- transformers (Hugging Face) — BERT fine-tuning, T5 fine-tuning, Trainer API.

- datasets (Hugging Face) — Spider dataset, intent CSV loading.

- sentence-transformers — embeddings for FAISS RAG store.

- scikit-learn — metrics (F1, confusion matrix), train/test split.

- spacy — rule-based NER for date range and entity extraction.

## 10.2 Data & Application

- pandas — transaction filtering, statement generation, CSV export.

- numpy — synthetic data generation.

- sqlite3 (Python stdlib) — transaction queries via generated SQL.

- streamlit — chat interface, session state, st.download_button for CSV.

- faiss-cpu — vector index for RAG help branch.

## 10.3 Visualisation & Notebooks

- matplotlib + seaborn — EDA plots (bar, pie, histogram, line).

- jupyter — all EDA and training notebooks.

## 10.4 Agentic Development Tools

Cursor: Primary IDE for all 6 members. Use inline AI (Cmd+K / Ctrl+K) to generate Streamlit boilerplate, write SQL query templates, and refactor the router. Open project root as workspace for full cross-file context.

Claude Code: Day 1: scaffold app.py Streamlit skeleton and folder structure. Day 3: stub out router module. Day 4: auto-generate evaluation scripts for BERT and T5. Day 6: debug SQL edge cases and date parsing. Day 8: final code cleanup (docstrings, type hints, remove debug prints).

## 10.5 Dependency Management

- venv — shared virtual environment. Python 3.10+.

- requirements.txt — pinned on Day 1, committed to repo, updated only via PR.

# 11. Day 1 Checklist

Complete every item below before the Day 1 session ends to unblock all workstreams from Day 2:

- PM creates GitHub repo and branches. Scaffolds folder structure with Claude Code: /data, /notebooks/eda, /models/intent, /models/text2sql, /rag, /report, /slides, app.py stub.

- All 6 members clone repo, create venv, install requirements.txt, confirm streamlit hello runs without error.

- Solo (Data): run generate_data_v2.py. Confirm transactions DB has 20,000+ rows, intent CSV has 600 rows (4 balanced classes), text-to-SQL CSV has 70+ pairs, rag_faq_docs/ has 30 files. Commit all to /data.

- Pair A: load intent_classification_v2.csv, verify 4 balanced classes (150 each), confirm HuggingFace BERT tokeniser loads on 5 sample rows without errors.

- Pair B: connect to synthetic_transactions.db in a notebook. Run 5 manual SELECT queries with date filters. Confirm column schema matches documentation.

- PM: build the Streamlit chat skeleton (st.chat_input, st.chat_message, st.session_state) with a hardcoded echo response to confirm UI renders correctly.

- PM: confirm faiss-cpu installs cleanly; run a 5-sentence embedding test with sentence-transformers against the first 5 FAQ docs.

- PM creates GitHub Project board with Backlog / In Progress / Review / Done columns. Each member adds their Day 2 cards before closing their laptop.

- All members fill in Name and Student ID in the team table at the front of this brief.

Key Links: Spider Dataset: https://yale-lily.github.io/spider ¦ Streamlit docs: https://docs.streamlit.io ¦ HuggingFace Hub: https://huggingface.co/datasets ¦ sentence-transformers: https://sbert.net

BankAssist v2 — Project Brief  |  AASD 4010 Deep Learning I  |  George Brown College  |  May 2026